BPSC AI Platform

Document 08 — Deployment, DevOps, Infrastructure & Production Operations

Version 1.0 | Implementation Specification

Purpose: Define how the BPSC AI platform is packaged, deployed, scaled, monitored, secured, backed up, and operated from MVP through production.

# 1. Executive Summary

Start with a production-capable modular monolith, not a large collection of independently deployed microservices. Separate API, asynchronous workers, scheduler/notifications, AI Gateway, database, cache/queue, object storage, and observability.

The backend must remain channel-independent so Telegram is only the first client; Web and Android can reuse the same application services later.

# 2. Production Architecture

TELEGRAM / WEB / ANDROID → API → APPLICATION SERVICES → POSTGRESQL

↘ REDIS / BULLMQ → WORKERS → AI GATEWAY → AI PROVIDERS

↘ OBJECT STORAGE

↘ NOTIFICATION WORKER → TELEGRAM

↘ LOGGING / METRICS / TRACING

Expensive OCR, evaluation, RAG-heavy generation and mentor tasks should normally be asynchronous.

# 3. Deployment Units

| Unit | Responsibility | Scaling |
| --- | --- | --- |
| API | Webhooks, REST APIs, auth, application services | Horizontal |
| Worker | OCR, evaluation, questions, RAG, mentor jobs | Horizontal by queue |
| Scheduler | Reminders, ingestion, maintenance | Single active instance/lock |
| Admin/Web | Administration and future web client | Horizontal |
| PostgreSQL | Transactions + pgvector | Vertical first; replicas later |
| Redis | Queues, locks, cache | Managed/replicated |
| Object Storage | Images, source files, artifacts | Provider-managed |
| AI Gateway | Model routing, validation, cost logging | With workers/API; extract later if needed |

# 4. Recommended Stack

| Layer | Recommendation |
| --- | --- |
| Runtime | Node.js + TypeScript |
| Database | PostgreSQL + pgvector |
| Queue | Redis + BullMQ |
| Storage | S3-compatible storage / equivalent |
| Containers | Docker |
| CI/CD | GitHub Actions or equivalent |
| Monitoring | Structured logs + metrics + error tracking |

# 5. Environment Strategy

| Environment | Purpose |
| --- | --- |
| Local | Developer work; synthetic data |
| Development | Integrated engineering |
| Staging | Production-like validation |
| Production | Real student data |

Use separate databases, storage locations and AI credentials per environment.

Never use production data in development.

Never commit secrets to Git.

Run migrations and worker flows in staging before production.

# 6. Monorepo Structure

apps/
  api/
  worker/
  scheduler/
  admin/
packages/
  domain/ application/ database/ ai/ rag/ queue/ storage/ notifications/ config/
tests/
  integration/ e2e/ ai/ regression/
infra/
  docker/ migrations/ deployment/ scripts/

Do not create a separate repository/service for every package. Extract services only when scaling or operational requirements justify it.

# 7. Containerization

Use pinned runtime/dependency versions.

Use multi-stage Docker builds.

Run as non-root where practical.

Keep configuration outside images.

Add health checks.

Support graceful shutdown.

Use separate API and worker entrypoints.

# 8. API Deployment

Keep API stateless.

Store state in PostgreSQL/Redis.

Never rely on container-local uploaded files.

Use request/correlation IDs.

Use connection pooling.

Apply request-size limits and rate limits.

Return quickly for asynchronous operations and expose job status.

# 9. Worker & Queue Design

| Queue | Typical Jobs | Scaling Signal |
| --- | --- | --- |
| ocr | Handwriting extraction | Queue depth / job age |
| evaluation | Answer evaluation | Queue depth / SLA |
| question | Generation + quality check | Queue depth |
| mentor | Mentor synthesis | Queue depth |
| rag | Ingestion/embeddings | Corpus workload |
| notification | Telegram messages | Pending notifications |
| maintenance | Cleanup/reconciliation | Schedule |

Workers must use configurable concurrency. A large OCR spike must not starve evaluation or notification queues.

# 10. Job Reliability

Design for at-least-once execution.

Every job must be idempotent.

Use unique business operation keys where appropriate.

Use bounded retries and exponential backoff.

Set explicit timeouts.

Record job and correlation IDs.

Use priority where student-facing jobs require it.

Prevent duplicate expensive AI work.

# 11. Telegram Webhook Operations

HTTPS only.

Return quickly after accepting a meaningful update.

Persist/enqueue work before expensive AI processing.

Protect against duplicate updates.

Handle blocked users and deleted chats gracefully.

Keep Telegram SDK logic inside an adapter layer.

The domain layer must not depend directly on Telegram SDK types.

# 12. Database Operations

PostgreSQL is the transactional source of truth.

Use version-controlled migrations.

Do not manually change production schema as normal practice.

Monitor connections, locks, slow queries, storage and CPU.

Tune pgvector indexes from measured workload.

Back up regularly and test restoration.

# 13. Migration Policy

Create migration locally.

Run tests.

Apply to development.

Apply to staging.

Verify backward compatibility.

Back up production before risky changes.

Apply production migration.

Deploy compatible code.

Run smoke tests.

Prefer expand → migrate → contract: add compatible structures first, migrate data, then remove obsolete structures later.

# 14. Object Storage

Store handwritten images and source documents in private object storage, not PostgreSQL blobs.

Store object keys in the database.

Use short-lived signed URLs.

Validate file type and size.

Scan uploads when appropriate.

Keep originals for OCR/evaluation reruns.

Apply lifecycle/retention policies.

# 15. Secrets & Configuration

| Secret | Rule |
| --- | --- |
| AI provider keys | Secret manager/environment secret |
| Telegram token | Secret manager/environment secret |
| Database/Redis credentials | Secret manager/environment secret |
| Storage credentials | Secret manager/environment secret |
| JWT/session secrets | Secret manager/environment secret |
| Feature flags | Managed configuration/database where appropriate |

Never put credentials in code, images, prompts, logs or Git history.

# 16. CI Pipeline

Checkout.

Install from lockfile.

Lint/format.

Type-check.

Run unit tests.

Run API/schema tests.

Validate migrations.

Run AI contract/regression tests.

Build production images.

Run dependency/security checks.

Publish immutable artifacts.

# 17. CD / Release Flow

GIT PUSH → CI → TESTS → BUILD → STAGING → SMOKE TEST → RELEASE GATE → PRODUCTION → HEALTH CHECK → MONITOR → ROLLBACK IF REQUIRED

Use immutable image tags.

Keep previous production version for rollback.

Use rolling/blue-green deployment when justified.

Ensure worker payloads remain backward compatible.

Treat database migrations as a separate risk-controlled step when necessary.

# 18. Health Checks

| Endpoint/Check | Purpose |
| --- | --- |
| /health/live | Process is alive |
| /health/ready | Dependencies are usable |
| Database | Connection/query availability |
| Redis | Queue/cache availability |
| Storage | Required storage access |
| AI Gateway | Configuration/provider readiness without expensive calls |

Readiness failure should remove an instance from traffic; liveness should restart only genuinely unhealthy processes.

# 19. Observability

Use logs, metrics and traces.

Structured JSON logs.

Request/correlation IDs.

API → queue → worker → AI tracing where practical.

Error tracking.

AI usage metrics.

Queue depth and job age.

Database performance metrics.

Webhook failure metrics.

# 20. Critical Metrics

| Metric | Why |
| --- | --- |
| Question generation latency | Student experience |
| OCR success/confidence | Evaluation reliability |
| Evaluation latency/failure rate | Student experience and provider health |
| AI cost per attempt | Unit economics |
| Queue depth/job age | Capacity |
| Webhook processing time | Telegram reliability |
| AI-vs-human score agreement | Academic quality |
| Answer completion rate | Learning-loop health |

# 21. Alerting

API error spikes.

Webhook failure/backlog.

Evaluation/OCR SLA breach.

AI provider failure spike.

Database or Redis pressure.

Backup failure.

AI cost spike.

Unexpected surge in low-confidence evaluations.

Alerts should be actionable, not noisy.

# 22. Backup & Disaster Recovery

| Asset | Strategy |
| --- | --- |
| PostgreSQL | Automated backups + point-in-time recovery where supported |
| Object storage | Versioning/replication/provider durability controls |
| Redis | Recoverable cache/queue state; durable persistence only where required |
| Source/infrastructure | Protected Git + versioned infrastructure |
| Prompts/AI logs | Versioned durable storage with retention controls |

A backup is not proven until restoration has been tested.

# 23. Initial Recovery Targets

| Target | Planning Value |
| --- | --- |
| RPO | Up to 1 hour for early production; improve with scale |
| RTO | A few hours for early MVP; tighten later |
| AI job recovery | Queued work resumes without duplicate results |
| Image recovery | Original uploads remain recoverable |

These are planning targets; final values depend on the selected infrastructure and budget.

# 24. Failure Handling

| Failure | Behavior |
| --- | --- |
| AI provider outage | Bounded retry; configured fallback; notify if prolonged |
| OCR failure | Retry; preserve image; allow rerun |
| Evaluation failure | Retry; prevent duplicate result |
| Redis outage | Fail safely; resume queues after recovery |
| Database outage | Readiness failure + controlled errors |
| Telegram outage | Persist/retry notifications |
| Malformed AI JSON | Validate; controlled repair/retry; log failure |
| Worker crash | Queue recovery/retry |

# 25. AI Provider Resilience

Provider adapters implement a common interface.

Set explicit timeouts.

Use bounded retries with jitter.

Do not retry non-retryable errors.

Support configured model fallback.

Track provider-specific failures.

Record model/provider on every evaluation.

A model change must never silently change scoring semantics.

# 26. Cost Protection

Set daily/monthly AI budgets.

Track cost by workflow and student where appropriate.

Use model routing.

Cache stable outputs.

Deduplicate jobs.

Limit upload count/size.

Limit retries.

Prevent worker loops.

Alert on abnormal token usage.

# 27. Security Baseline

TLS/HTTPS.

Least-privilege credentials.

Input validation.

Rate limiting.

Private object storage.

Parameterized queries/ORM protections.

Dependency/container scanning.

Admin audit logs.

Encryption at rest where supported.

Secret rotation.

Restricted production access.

# 28. Student Data Protection

The platform handles handwritten work and learning history. Treat these as sensitive operational data.

Collect only required information.

Define retention periods.

Support deletion workflows where required.

Restrict access by role.

Keep raw images appropriately protected.

Never expose one student's work to another.

Never use production student data in development.

Document what data each AI provider receives.

# 29. Scaling Plan

| Scale | Architecture |
| --- | --- |
| 0–1,000 active students | Managed PostgreSQL, Redis, object storage, API + worker instances |
| 1,000–10,000 | Independent API/worker scaling; queue-specific workers; DB optimization |
| 10,000–100,000 | Read replicas, caching, dedicated AI workers, stronger observability |
| 100,000+ | Evaluate service extraction, partitioning/sharding, dedicated search/vector infrastructure, multi-region |

Scale from measured bottlenecks, not hypothetical traffic.

# 30. Autoscaling Signals

API latency/CPU.

Worker queue depth.

Oldest job age.

OCR/evaluation SLA.

AI rate limits.

Database connections/CPU.

Redis memory/throughput.

For AI workloads, queue depth and job age are usually more useful than CPU alone.

# 31. Local Development

Docker Compose or equivalent.

Local PostgreSQL + pgvector.

Redis.

Local storage adapter/emulator.

API, worker and scheduler.

Seed data.

Sample PYQs/source chunks.

Mock AI provider.

Developers should be able to exercise the full workflow without spending real AI credits.

# 32. Mock AI Provider

Deterministic OCR.

Deterministic question generation.

Deterministic evaluation.

Simulated timeouts/failures.

Malformed JSON simulation.

Low-confidence OCR simulation.

Rate-limit simulation.

This makes most tests fast, cheap and repeatable.

# 33. Infrastructure as Code

Define network/firewall rules, databases, Redis, storage, services, secrets references, monitoring and alerts as code as complexity grows.

Keep infrastructure configuration version-controlled and reviewed.

Avoid undocumented manual production changes.

# 34. Operational Runbooks

Create runbooks for API outage, worker backlog, AI outage, OCR degradation, evaluation-quality degradation, database/Redis/storage outage, Telegram webhook failure, cost spike, security incident, failed deployment and failed migration.

Each runbook should contain detection → containment → diagnosis → recovery → validation → post-incident actions.

# 35. Migration from the Current Node.js App

Freeze existing behavior with tests.

Extract configuration.

Extract database layer.

Move provider calls behind AI Gateway.

Isolate Telegram adapter.

Introduce OCR/evaluation queues.

Move uploads to object storage.

Introduce prompt registry.

Add observability.

Deploy incrementally while preserving the current student flow.

Do not rewrite the entire application in one release.

# 36. Claude Code Implementation Order

Containerize the current app.

Add production configuration management.

Introduce Redis/BullMQ.

Separate worker entrypoints.

Create AI Gateway.

Move uploads to object storage.

Add structured logging and request IDs.

Add health/readiness endpoints.

Introduce migration-based DB deployment.

Build CI/CD.

Create staging.

Add smoke tests and mock AI mode.

Document backup/restore.

Only then optimize for scale.

# 37. Production Readiness Checklist

API/workers/scheduler deploy successfully.

Heavy AI work is asynchronous.

Jobs are idempotent/retryable.

Migrations are version controlled.

Images are private and recoverable.

Secrets are externalized.

CI builds immutable artifacts.

Staging exists.

Health checks and alerts exist.

Backups are tested.

AI costs are measurable.

Provider failures are handled.

Rollback is documented.

Runbooks exist.

Telegram is isolated from core domain logic.

# 38. Final Infrastructure Principle

Do not build infrastructure for the company you might become. Build a reliable platform for the students you have today, with clean boundaries that make tomorrow's scale possible.

INITIAL: MODULAR MONOLITH + POSTGRESQL/PGVECTOR + REDIS/BULLMQ + OBJECT STORAGE + AI GATEWAY + DOCKER + CI/CD

SCALE PATH: MORE WORKERS → QUEUE SPECIALIZATION → DATABASE/CACHE OPTIMIZATION → READ REPLICAS → DEDICATED SERVICES ONLY WHERE MEASURED NEED EXISTS